Days 13/9, 14/9, 15/9

Computer Vision Section – Amir, Logy
Accomplishments:
GUI implementation for entire code integrated with microcontroller and hardware
Problems encountered:
Syncing functions together using GUI
Updating throughout the code
Fixing the way everything looks
Steps:
1. Created dialog boxes, bottom sheets etc. to notify homeowners of activity done by them
2. Created modal dialog boxes to ask homeowners for confirmation concerning their activity
3. Created functions for frequently repeated blocks of code for GUI
4. Used pyserial to write code that integrates hardware with software
5. Tested the way everything works together

Micro-controllers Section:

No new progress

Problems:
None

Hardware Section:
No new progress

Problems:
None

Tested everything for the final time and shot a demo video.

Links:
AmirKaseb/Mini-Smart-Home-System: This Repo demonstrates our journey ( Team 11 ) for Mind Cloud Final Project (github.com)
https://www.tinkercad.com/things/emIDLEaHkLq-mindcloud-megaproject-microcontroller-team-11