Days 9/9, 10/9, 11/9, 12/9

Computer Vision Section – Amir, Logy
Accomplishments:
Got started on gui and adding extra functions to the program
Problems encountered:
Choosing the most suitable gui to work with
Steps:
Read about different gui and comparing them according to activity, popularity and suitability.

Micro-controllers Section: - Badr

No new progress

Problems:
None

Hardware Section: - Mohammad Negm
- Mohammad worked and designed the whole system Schematic and PCB, the PCB is 2-sided to make it smaller.
- To consider: the 2 motors and the keypad are not in the design, instead, they’ve been allocated pinheaders to be connected externally, as it makes more sense this way.

Problems:
None

On 12/9, we’ve bought the necessary components, assembled and tested most of the system. Still CV to be tested.

Links:
AmirKaseb/Mini-Smart-Home-System: This Repo demonstrates our journey ( Team 11 ) for Mind Cloud Final Project (github.com)
https://www.tinkercad.com/things/emIDLEaHkLq-mindcloud-megaproject-microcontroller-team-11